📋 Furniture Plus — Odoo 19 Inventory

Configuration Plan

Prepared by:   Nio Digital

Platform:   Odoo 19

Date:   July 13, 2026

Source:   POS & Sales Stimulation Training (Jul 1, 2026)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# Table of Contents

1.   Meeting Notes Analysis — What the Client Told Us

2.   Configuration Checklist — Step-by-Step Setup Tasks

3.   Prioritized Task List for Nio Discussions

4.   Prioritized Task List for The Group (Furniture Plus)

5.   Implementation Sequence — Recommended Order

Cross-Reference: Meeting Notes → Configuration Tasks

# 1. Meeting Notes Analysis — What the Client Told Us

This document maps every topic from the July 1, 2026 POS & Sales Stimulation Training meeting to specific Odoo 19 configuration steps.

## Note Topics Mapped to Configuration Areas

| Meeting Note Topic | What It Means | Configuration Area in Odoo 19 |
| --- | --- | --- |
| Scanning of items at customer locations | Tracking begins when stock is consumed/sold at the store level, triggering replenishment alerts | Inventory → Products → Reordering Rules |
| Sales orders trigger replenishment requests when stock falls below thresholds | Min/Max rules need to be configured for ALL product variants across ALL stores | Inventory → Configuration → Reordering Rules |
| Replenishment rules link product variants to specific suppliers and warehouses | Each variant needs a supplier, lead time, and target warehouse defined | Purchase → Vendor Pricelists & Reorder Rules |
| PO confirmation generates automated receipts | When a PO is confirmed, Odoo creates the Receipt — default behavior but needs verification | Purchase Configuration → Automation |
| Procurement team manages PO processes with admin approval gates | Need multi-level approval workflow on POs above certain thresholds | Settings → Purchase → Approval Rules |
| Delivery locations/routes require manual specification on SOs | Default delivery rules exist, but exceptions need override capability | Sales → Delivery Methods + Routing |
| Dashboard optimization for direct viewing of delivery destinations in list views | Need customized kanban/list views per store showing delivery status at a glance | Inventory → Configuration → Views + Studio |
| Automated email notifications and AI-driven field checks for credit history and balances on SOs | SOs need to integrate with Accounting for customer credit checks; automated alerts on risky orders | Sales/Accounting Integration |
| Package quantity units (pack-of-5 configurations) validated for inventory tracking | Product variants may have multi-unit pack configs — need proper unit of measure setup | Inventory → Products → Units of Measure |
| SOs attach to incoming POs on first-come, first-served basis | This is Odoo default reservation logic — needs testing and possibly custom rules for priority orders | Inventory → Routes & Reservation Strategy |
| Inventory reservation system uses incoming stock to fulfill open SOs | Forecasting formula: on-hand + incoming minus outgoing = forecasted; needs route configuration | Inventory → Routing Rules |
| Forecast formula calculates availability: on-hand + incoming minus outgoing | Standard Odoo forecasting — needs verification of correct product category routing | Inventory → Reports → Forecast |
| Master production schedule module for annual purchase planning | MRP (Manufacturing) integration needed to support seasonal/historical-based purchasing plans | Inventory → MRP Module |
| New stock locations configurable within existing warehouse structures | Additional internal locations needed (e.g., Damage Holding, QC Check, Seasonal Storage) | Inventory → Warehouses → Locations |
| Damaged stock processing requires manual adjustments — credit inventory, debit damage accounts | Custom scrap/inventory adjustment process with dedicated accounting entries | Accounting + Inventory Integration |
| Receipt transfers modifiable by canceling draft and updating configurations | Draft PO/Receipt editing workflow — needs staff training or custom auto-edit permissions | Purchase → Draft PO Editing Policy |

# 2. Configuration Checklist — Step-by-Step Setup Tasks

TASK 1: Fix Product Errors (MUST DO FIRST)

[The group] Fix Product Errors: Correct product configuration settings if errors appear in the system.

Configuration Steps:

Go to **Inventory → Products → Products**

Review every product for: correct name, category, vendor, cost price, sale price, unit of measure, default location

Ensure each product has a **Category** assigned (e.g., "Furniture — Living Room," "Lighting")

Verify **Vendor/Supplier** is set on every product that's purchased

Check **Unit of Measure** — all quantities should use the correct UoM

For products with attributes (color, size), ensure variants are properly configured

Verify each variant has its own min/max levels once Reorder Rules are set up

Deliverable: Clean product catalog — no errors in the Product view. No further configuration can proceed until this is done.

TASK 2: Configure Min/Max Replenishment Rules for All Products (HIGH PRIORITY)

[The group] Configure Replenishment Rules: Add replenishment rules for all product variants within the inventory system. Link each variant to the correct supplier and warehouse.

Configuration Steps:

Go to **Inventory → Configuration → Reordering Rules → Create**

For each product (or product category), define: **Minimum Quantity**, **Maximum Quantity**, **Supply Method** (Buy, Take From Stock, Produce, Take From Another Warehouse)

Link the reorder rule to the correct **Supplier** on the product form and target **Warehouse Location**

Set up per-store rules for all 10+ stores — each store needs its own min/max based on historical sales data

Deliverable: Every product variant has a min/max rule. When stock falls below minimum, a purchase request or internal transfer is automatically generated.

TASK 3: Set Up PO Approval Gates (HIGH PRIORITY)

PO confirmation generates automated receipts. Admin approval gates are required for specific actions.

Configuration Steps:

Go to **Settings → Purchase → Confirm Purchase Orders Automatically** — verify auto-receipt behavior

Set up Multi-Level Approval: Go to **Purchase → Configuration → Approval Rules**

Create rules like: PO < $1,000 → Store Manager; PO $1,000–$5,000 → Warehouse + Finance Manager; PO > $5,000 → All-stakeholder approval

Test the flow with a test PO above your threshold and verify it routes to correct approvers

Deliverable: POs auto-generate receipts when confirmed. POs exceeding thresholds require admin/management approval before confirmation.

TASK 4: Configure Delivery Routing & Override Capability

Delivery locations/routes require manual specification on SOs when deviating from default settings.

Configuration Steps:

Go to **Sales → Configuration → Delivery Methods** — create a default delivery method per store

Define the **Carrier** (own fleet or external — e.g., Courier, Customer Pick Up)

Set up **Inventory → Configuration → Routes** — create store-specific routes that override defaults

When creating a SO, users can change the **Delivery Method** field (if they have write access)

Alternatively, use Odoo Studio to add a "Special Delivery Notes" custom field for exceptions

Deliverable: Default delivery routes work automatically. Store managers and CSRs can manually specify different delivery locations on individual SOs.

TASK 5: Build Per-Store Dashboard Views (MEDIUM PRIORITY)

[Nio Discussions] Configure Store Views: Create separate dashboard views for each store location to reduce visual clutter.

Configuration Steps:

Go to **Inventory → Configuration → Views** — use Odoo Studio or custom XML per warehouse

Create a **store-specific list view** showing only products relevant to that store

Customize views to show: Product name, category, free qty, reserved qty, forecasted qty, delivery destination, pending replenishment requests

Add Kanban cards for low-stock items with color-coded indicators (red = below min, yellow = near min, green = ok)

Use **Odoo Studio** to build views without code: Edit View → add filters for current store → Save as custom view tied to warehouse

Deliverable: Each store has its own clean dashboard showing only relevant data — real-time visibility into stock levels, pending orders, and delivery destinations.

TASK 6: Configure Email Notifications & Credit Checks (MEDIUM PRIORITY)

Automated email notifications and AI-driven field checks for credit history and balances integrated into SOs.

Configuration Steps:

Go to **Sales → Settings → Emails** — enable "Send confirmation emails automatically" on confirmed SOs

Customize the email template (Sales → Settings → Email Templates)

Configure **Customer Credit Limits** per customer: go to Customer contact → Sales & Purchases tab → set "Credit Limit"

System will warn/block orders exceeding credit limit

For AI-driven checks: go to **Settings → General Settings → Enable AI Features** (if available in your edition)

Deliverable: Automated emails sent when SOs are confirmed. Sales team gets warnings/blocks on orders exceeding customer credit limits.

TASK 7: Configure Package Quantity Units (Pack-of-5)

Package quantity units, including pack-of-5 configurations, validated for inventory tracking and purchasing.

Configuration Steps:

Go to **Inventory → Configuration → Settings** — ensure "Units of Measure" are enabled

Define UoM Categories: base unit = "Each"; add Pack of 5, Pallet, Case conversions

On each product, set the correct UoM (Standard item: Each; Cushion Pack of 5: Pack of 5; Carpet by meter: Linear Meter)

Test: Create a PO for "Cushion Pack of 5" (qty: 10) → confirm receipt → verify 50 cushions appear in stock

Deliverable: Multi-unit products tracked correctly. A pack-of-5 purchase increases individual item stock by the correct multiplier.

TASK 8: Configure FCFS Reservation Logic + Forecast Formula Validation

SOs auto-attach to incoming POs on first-come-first-served basis. Inventory reservation system uses incoming stock to fulfill open SOs.

Configuration Steps:

Verify Odoo's default reservation: by default it reserves in FIFO/FCFS order — test this on sample products

Set the correct **Reservation Strategy** on products (Inventory tab → set "Replenish" method to Buy or Manufacture)

Enable Multi-Location Reservation if stock exists across multiple locations

Test the Forecast Formula: open a product → check "Forecasted Quantity" → verify: **On Hand + Incoming − Outgoing = Forecasted**

Configure Routes for advanced reservation behavior (Inventory → Configuration → Routes)

Deliverable: SOs auto-matched with incoming stock in FCFS order. Forecast formula correctly reflects on-hand + incoming − outgoing.

TASK 9: Set Up Master Production Schedule (MRP Integration)

Master production schedule module supports annual purchase planning based on historical data and seasonal trends.

Configuration Steps:

Install the **MRP (Manufacturing)** module from Apps → Search "MRP" or "Manufacturing"

Enable **Master Production Schedule** (MPS) in Inventory → Configuration → Settings

Define Purchase Plans using historical data — set monthly/quarterly procurement targets by product

Link MPS forecasts to reorder rules so planned quantities influence min/max thresholds seasonally

TASK 10: Configure New Stock Locations

New stock locations configurable within existing warehouse structures.

Configuration Steps:

Go to **Inventory → Configuration → Warehouses** — click into each warehouse configuration

Add internal stock locations: **Damage Holding**, **QC Check**, **Seasonal Storage**, **Consignment**

Set up Put-Away Rules for each new location (e.g., items passing QC go to Bulk; failing items go to Damage Holding)

TASK 11: Configure Damaged Stock Processing — Credit/Debit Accounting Entries

Damaged stock processing requires manual adjustments by crediting inventory and debiting damage stock accounts.

Configuration Steps:

Go to **Accounting → Configuration → Settings** — ensure "Inventory Valuation" is set to **Automated (perpetual)**

For each product category, define: **Stock Input Account**, **Stock Output Account**, **Stock Valuation Account**

Create a damage/loss expense account in the Chart of Accounts: "Inventory Damage & Loss"

Go to Inventory → Operations → Scrap — verify scrap auto-generates credit to inventory asset and debit to damage expense

Test by creating a test scrap and verifying journal entries in Accounting → Journal Entries

TASK 12: Configure Draft PO/Receipt Editing Permissions

Receipt transfers modifiable by canceling draft and updating configurations.

Configuration Steps:

Decide who can edit draft POs — by default users with write access can modify while in Draft status

Go to **Settings → Users & Companies → Users** — assign appropriate Purchase access per user

For confirmed POs: cancel → draft → re-edit → confirm again (with audit trail)

# 3. Prioritized Task List for Nio Discussions

| # | Task | Priority | Est. Effort | Dependencies |
| --- | --- | --- | --- | --- |
| 1 | Fix Product Errors | 🔴 Critical | 1–2 hours | None — do first |
| 2 | Configure Min/Max Replenishment Rules for ALL Products | 🔴 Critical | 4–8 hours | After product errors fixed |
| 3 | Set Up PO Approval Gates (Admin Approval Workflows) | 🟠 High | 2–3 hours | Depends on Task #1 |
| 4 | Configure Per-Store Dashboard Views (Inventory Monitoring) | 🟡 Medium | 3–5 hours | Needs Odoo Studio or custom dev |
| 5 | Configure Delivery Routing & Override Capability | 🟡 Medium | 2–3 hours | After warehouses set up |
| 6 | Set Up Automated SO Emails + Credit Checks | 🟡 Medium | 1–2 hours | Requires Accounting configured |
| 7 | Configure Package Quantity Units (Pack-of-5) | 🟢 Low-Med | 1 hour | Depends on UoM enabled |
| 8 | Configure FCFS Reservation Logic + Forecast Validation | 🟡 Medium | 2–3 hours | Testing-heavy |
| 9 | Set Up MRP / Master Production Schedule Module | 🔵 Advanced | 3–5 hours | Needs historical data loaded |
| 10 | Configure New Stock Locations (Damage, QC, Seasonal) | 🟢 Low-Med | 1–2 hours | After warehouses structured |
| 11 | Configure Damaged Stock Accounting Entries (Credit/Debit) | 🟡 Medium | 2 hours | Requires accounts set up |
| 12 | Configure Draft PO Editing Permissions | 🟢 Low | 30 min–1 hour | — |

# 4. Prioritized Task List for The Group (Furniture Plus)

| # | Task | Who Does It | Frequency |
| --- | --- | --- | --- |
| A | Fix Product Errors — review and correct product settings in Odoo | All Store Managers + Warehouse Manager | One-time audit, then as needed |
| B | Review Purchase Requests Daily — check list every morning; verify delivery locations assigned correctly | Procurement Team / Management | Daily (every morning) |
| C | Configure Replenishment Rules — add min/max for ALL product variants, link each to correct supplier and warehouse | Warehouse Manager + Nio Digital support | One-time setup + ongoing maintenance |
| D | Train Staff on PO Approval Gates — understand when admin approval is needed | Store Managers → Staff | Before go-live of PO workflows |

# 5. Implementation Sequence — Recommended Order

## Phase 1 — Foundation (Week 1)

Fix Product Errors ✅ (all products must be clean before anything else)

Configure Package Quantity Units (UoM setup — simple but foundational)

Configure New Stock Locations (Damage, QC, Seasonal — structure the warehouses)

## Phase 2 — Core Operations (Week 2)

Configure Min/Max Replenishment Rules (the heart of the system — do this before day-to-day use)

Set Up PO Approval Gates (procurement workflow must be ready for daily operations)

Configure Damaged Stock Accounting Entries (ensure scrap processes work from day one)

## Phase 3 — Visibility & Automation (Week 3)

Build Per-Store Dashboard Views (reduce clutter, improve monitoring — important but not urgent)

Configure Delivery Routing & Override Capability (enable flexible delivery options)

Validate FCFS Reservation Logic + Forecast Formula (test everything works end-to-end)

Set Up Automated SO Emails + Credit Checks (sales team gets alerts and credit warnings)

## Phase 4 — Advanced Planning (Week 4+)

Configure MRP / Master Production Schedule (seasonal/historical-based purchasing planning — advanced feature)

Configure Draft PO Editing Permissions (fine-tune staff access levels after system is live)

## Cross-Reference: Meeting Notes → Configuration Tasks

| Meeting Note | Config Task(s) |
| --- | --- |
| "Scanning of items at customer locations to initiate tracking" | Task #2 — Replenishment Rules trigger on stock level changes |
| "Sales orders trigger replenishment requests when stock falls below defined thresholds" | Tasks #2 (Min/Max rules), #8 (FCFS reservation logic) |
| "Replenishment rules link product variants to specific suppliers and warehouses" | Task #2 — link each variant → supplier + warehouse in reorder rule |
| "PO confirmation generates automated receipts to track incoming goods" | Task #3 — verify auto-receipt behavior on PO confirm |
| "Procurement team manages PO processes with admin approval gates required for specific actions" | Tasks #3 (multi-level approval), #12 (draft edit permissions) |
| "Delivery locations and routes require manual specification on SOs when deviating from default settings" | Task #4 (delivery methods + routing override) |
| "Dashboard optimization enables direct viewing of delivery destinations within list views" | Task #5 (custom per-store views showing SO delivery destination) |
| "Automated email notifications and AI-driven field checks for credit history and balances integrated into sales orders" | Task #6 (SO emails + customer credit limit warnings) |
| "Package quantity units including pack-of-5 validated for inventory tracking" | Task #7 (UoM setup — pack-of-5, pallet, etc.) |
| "Sales orders auto-attach to incoming POs on first-come first-served basis" | Task #8 (FCFS reservation via standard Odoo behavior + routes) |
| "Inventory reservation system utilizes incoming stock to fulfill open SOs" | Task #8 — verify forecast = on-hand + incoming − outgoing |
| "Forecast formula calculates stock availability using on-hand plus incoming minus outgoing values" | Task #8 — validate the math in Forecasted Qty field |
| "Master production schedule module supports annual purchase planning based on historical data and seasonal trends" | Task #9 (MRP module installation + procurement plans) |
| "New stock locations configurable within existing warehouse structures" | Task #10 (add Damage, QC, Seasonal locations per WH) |
| "Damaged stock processing requires manual adjustments by crediting inventory and debiting damage stock accounts" | Task #11 (automated credit/debit journal entries on scrap/adjustment) |
| "Receipt transfers modifiable by canceling draft and updating configurations" | Task #12 (define who can edit drafts vs. confirmed POs) |

— End of Configuration Plan —

Furniture Plus Odoo 19 Inventory Setup  |  Nio Digital  |  July 2026